# Release Plan

## SlugIn

## Aashna Shimkhada, Christina Chan, Erika Wu, Jetha Mot, Sara Srivastava, Sharon Akkara

### High-Level Goals

Allow students at the University of California, Santa Cruz to navigate up-to-date leadership and research opportunities by interest categories with ease.

### User Stories

Sprint 1 -  Authentication & Profile Setup

- As a student, I want to make a profile so that I can look for more related opportunities and save my preferences (US1.1)

- As a student, I want to have user authentication so that I can keep up with the applications I marked as applied for or saved. (US1.2)

- As a faculty member or student club, I want to make a profile so that I can post opportunities. (US1.3)

Sprint 2 - Opportunity Posting & Feed

- As a student, I want to mark an opportunity as applied for once I have filled out the application linked to the opportunity or emailed the professor listed on the opportunity. (US2.1)

- As a faculty member or student club, I want to make job postings and categorize the jobs (Ex: Humanities, Computer Science, etc.)  so that I can recruit new members. (US2.2)

- As a faculty member, I want to be able to see the number of saves and applications so I can see how well my posting is doing. (US2.3)

Sprint 3 - Expiry Logic

- As a student, I want to see up-to-date opportunities by seeing out-of-date ones get taken down, so I save time applying to open ones. (US3.1)

- As a student, I want to sort the listings by the date added or by the date the listing closes so I can prioritize applications. (US3.2)

- As a club owner/professor, I want to receive an email or dashboard alert before my opportunity expires, so I can renew or update the listing if it is still open. (US3.3)

Sprint 4 - Recommendation

- As a student, I want to filter or search opportunities by department, skill, or time commitment, so I can discover relevant options efficiently. (US4.1)

- As a student, I want to have new opportunities suggested to me based on the opportunities I have saved and applied for. (US4.2)

### User Story Breakdown

| ID | User Story | Role | Goal | Priority | Story Points |
| --- | --- | --- | --- | --- | --- |
| US1.1 | As a student, I want to make a profile so that I can look for more related opportunities and save my preferences. | Student | Profile creation | High | 3 |
| US1.2 | As a student, I want to have user authentication so that I can keep up with the applications I marked as applied for or saved. | Student | Authentication & dashboard | High | 5 |
| US1.3 | As a faculty member or student club, I want to make a profile so that I can post opportunities. | Faculty / Club | Profile creation | High | 3 |
| US3.1 | As a student, I want to see up-to-date opportunities by seeing out-of-date ones get taken down, so I save time applying to open ones. | Student | Expiry Logic | Medium | 4 |
| US3.2 | As a student, I want to sort the listings by the date added or by the date the listing closes so I can prioritize applications. | Student | Expiry Logic | Medium | 3 |
| US3.3 | As a club owner/professor, I want to receive an email or dashboard alert before my opportunity expires, so I can renew or update the listing if it is still open. | Faculty / Club | Expiry Logic | Low | 2 |
| US2.1 | As a student, I want to mark an opportunity as applied for once I have filled out the application linked to the opportunity or emailed the professor listed on the opportunity. | Student | Opportunity management | Medium | 2 |
| US4.2 | As a student, I want to have new opportunities suggested to me based on the opportunities I have saved and applied for | Student | Opportunity feed | Medium | 3 |
| US2.2 | As a faculty member or student club, I want to make job postings and categorize the jobs (ex: psych) so that I can recruit new members. | Faculty / Club | Opportunity posting | High | 5 |
| US2.3 | As a faculty member, I want to be able to see the number of saves and applications so I can see how well my posting is doing. | Faculty / Club | Opportunity posting | Medium | 3 |
| US4.1 | As a student, I want to filter or search opportunities by department, skill, or time commitment, so I can discover relevant options efficiently. | Student | Recommendation | Medium | 4 |

### Sprint Allocation

| Sprint | Weeks | Focus | User Stories |
| --- | --- | --- | --- |
| Sprint 1 | Weeks 3-4 | Authentication & Profile Setup | US1.1, US1.2, US1.3 |
| Sprint 2 | Weeks 5-6 | Opportunity Posting & Feed | US2.1, US2.2, US2.3 |
| Sprint 3 | Weeks 7-8 | Categorization & Expiry Logic | US3.1, US3.2, US3.3 |
| Sprint 4 | Weeks 9-10 | Recommendation | US4.1, US4.2 |

### Minimum Viable Product

- Login & User Profiles: Students, faculty, and clubs can log in securely, create, and manage their profiles.

- Opportunity Posting & Browsing: Clubs and labs can post opportunities; students can browse them in a centralized feed.

- Categorization & Filtering: Opportunities are organized by type (e.g., research, club, event) and can be filtered by category.

- Automatic Expiry of Opportunities: Outdated or closed opportunities are removed or marked to prevent wasted effort.