SlugIn’s Sprint #1 Report

## Aashna Shimkhada, Christina Chan, Erika Wu, Jetha Mot, Sara Srivastava, Sharon Akkara
Sprint Completion Date: End of Week 4 (10/24)

Last modified: October 24th, 2025

• Actions to stop doing: Our team should stop working on tasks on the last day before the sprint is due, as time conflicts between the team can occur. We should not try to plan out meetings on the same day, as there may be an issue where no one is available at the same time to have a meeting.

• Actions to start doing: Our team should follow their scheduled meeting times to ensure tasks are completed in a timely manner without having to rush on tasks. This will be done by confirming and sending a reminder that a meeting is scheduled at least the day before. We should be able to estimate how long a task would take to make sure we are getting tasks done more efficiently.

• Actions to keep doing: We are all able to communicate our needs in the team and be clear if we do not know a specific software. We would like to continue being communicative and clear with each other. We have also been able to set up extra meetings to go over tasks for creating tasks for the sprint. This is something that we would like to keep doing as we can be flexible to changes that may be unexpected.

• Work completed/not completed: We completed user stories 1.1 and 1.2. Our 1.3 user story’s tasks were not completed, but are planned to be completed in the beginning week of Sprint 2.

• Work completion rate: We had a total of three user stories, which compiled to 26 points for the first sprint. From that sprint, 24 points were completed. Our rate was around 2 to 3 tasks per day as we started the sprint in the second week.

Burnup Chart: