SlugIn’s Sprint #3 Report

## Aashna Shimkhada, Christina Chan, Erika Wu, Jetha Mot, Sara Srivastava, Sharon Akkara
Sprint Completion Date: Tuesday of Week 8 (11/18)

Last modified: November 3rd, 2025

• Actions to stop doing: Our team should stop working on our tasks too late in the Sprint as it delays our progress since we end up rushing to finish our tasks and run into unexpected issues at the end of the Sprint. We also need to stop delaying meetings where we distribute tasks and update each other on our task progress.

• Actions to start doing: Although we have gotten better at this, we still need to start on our tasks earlier in the Sprint so that we don’t fall behind on our progress. The team should also start confirming everyone’s availability to meet more ahead of time, especially when there are situations such as the strike that occurred this week, to ensure everyone is able to attend since our meetings are always more effective when everyone is present. We also need to start testing our code with different test cases rather than just test it manually to make sure it works well in many different scenarios.

• Actions to keep doing: We want to continue clearly communicating to each other  throughout the Sprint both online and offline to make sure we’re all on the same page. We also want to keep working in pairs on each user story as we have found that having two people working together on them and even using pair-programming has been very effective during development and debugging. We want to continue holding each other accountable and making sure we’re all on track to complete our tasks by the end of the Sprint as well.

• Work completed/not completed:

| User story | Task | In progress | Complete | Story points |
| --- | --- | --- | --- | --- |
| User Story 3.1: “As a student, I want to see up-to-date opportunities by seeing out-of-date ones get taken down, so I save time applying to open ones.” | Task 1 |  |  |  |
|  | Task 2 | X - Jetha 11/12 | X- Jetha 11/13 | 2 |
|  | Task 3 | X - Sara 11/13 | X - Sara 11/17 | 2 |
| User Story 3.2: “As a student, I want to sort the listings by the date added or by the date the listing closes so I can prioritize applications.” | Task 1 | X - Erika 11/9 X - Sharon 11/11 | X - Erika 11/12 X - Sharon 11/12 | 3 |
|  | Task 2 | X - Erika 11/12 X - Sharon 11/12 | X - Erika 11/18 X - Sharon 11/18 | 4 |
| User Story 3.3: “As a club owner/professor, I want to receive an email or dashboard alert before my opportunity expires, so I can renew or update the listing if it is still open.” | Task 1 | X - Aashna 11/12 |  | 5 |
|  | Task 2 | X - Christina 11/12 | X - Christina 11/17 | 5 |

• Work completion rate: Our team had a total of three user stories, which compiled to 22 points for this sprint. From that sprint, 16 points were completed. Our rate was around 1 point per day as there were 14 days in this Sprint. Our ideal rate would have been 1 - 2 points per day.

Burnup Chart: